Timeline

November 15th

Decided roles for the project and what we would make our project about. Our object for the next meeting is to decide on how we would accomplish each of our parts. Initial goal set to have prototypes done by the end of Thanksgiving break.

November 20th

Check in before Thanksgiving break, each had decided on using MATLAB, Java, Kotlin for our parts. Discussed how we would go about using each software to be used for the other (for example how to get the MATLAB data into our Java files). Objectives for the break would be to find resources to help us complete our parts and learn how to merge them for making our project into an Android app.

November 28th

Checked in for how each of us were doing, prototypes were well underway but behind what we had initially planned. Revised how we would communicate data between parts. Next objective was to have prototypes/outlines of our work done by our next meeting to help each other debug by the following meeting.

December 5th

Began debugging our code. Found issues with the datasets and talked about how to fix them (primarily the different sized images issue). Objective for next meeting was to have fulling functioning code and to have our average vector datasets finished for testing.

December 7th

Started our documentation and aimed to have our project finished by the 10th for testing. Continued debugging.

December 10th

Last few bugs were taking longer to fix than expected and planned to meet again on the 11th for finalizing and testing. Continued documentation as we were near finalizing our project.

December 11th

Fixed last few bugs and tested our project. Began finalizing our documentation and adding more comments for the code to make it all easier to understand in case of last-minute alterations.